# PICKCROWN MASTER BUILD SPECIFICATION

Version: v2.0 (Complete Superset + Phased Build Plan)

Status: Canonical - Nothing Ever Deleted, Only Scheduled

Last Updated: December 2024

Rule: If code and spec disagree, code is wrong.

# BUILD STATUS

| Phase | Features | Status |
| --- | --- | --- |
| Alpha | NFL Playoffs bracket (read-only), Core database | COMPLETE |
| Beta | Pick-one events, Standings, Admin results entry | COMPLETE |
| Infrastructure | CSS design system, UI components, Constants, E2E tests | COMPLETE |
| Gamma | Bracket picks, Bracket scoring, WrestleMania hybrid | IN PROGRESS |
| v1.0 | Email, World Cup, Seasons, Variable scoring | PLANNED |

# LAYER 1 - PRODUCT CONSTITUTION (IMMUTABLE)

These principles are non-negotiable. If code violates them, code is wrong.

## 1. Purpose

PickCrown is a lightweight, game-first platform for prediction pools across sports and entertainment.

It exists for:

- Families

- Friends

- Offices

- Fan communities

- Niche audiences (wrestling, awards shows, reality TV)

### Core Value Proposition

One shared, canonical source of truth for results.

Results are entered once and reused across all pools. No commissioner scoring. No manual reconciliation.

## 2. Emotional Tone

PickCrown must feel:

- Fun

- Obvious

- Friendly

- Low-stress

- Non-intimidating

PickCrown is a game, not a spreadsheet.

## 3. Design Philosophy

- Obvious > Optimal

- Duplication > Abstraction

- Manual > Brittle Automation

- Event-centric > User-centric

- Fun > Precision

- Clarity > Edge-case fairness

- Table-driven everything

## 4. Strategic Wedge

Primary wedge: Wrestling PLEs

- Narrative-driven

- Underserved market

- Hybrid-format friendly

- High reuse potential

Secondary anchor: Professional playoffs (NFL, NBA, World Cup)

## 5. Success Criteria

- Alpha Success: "I don't dread maintaining it" + "No one emails me confused"

- Beta Success: "People ask to use it again" + "I'm proud to share the link"

- Gamma Success: "Advocates share it without prompting" + "I get unsolicited feedback"

- v1.0 Success: "It pays for itself" + "I enjoy talking about it"

# LAYER 5 - FEATURE LEDGER (TIME-INDEXED)

## Gamma (Current Sprint)

| Feature | Effort | Status |
| --- | --- | --- |
| Bracket pick submission (users fill out brackets) | 3-4 hrs | TODO |
| Bracket scoring (Fibonacci points) | 2-3 hrs | TODO |
| WrestleMania hybrid event test | 1-2 hrs | TODO |
| Advocate-friendly sharing | 2-3 hrs | TODO |

## v1.0 (Production Ready)

| Feature | Effort | Priority |
| --- | --- | --- |
| Email reminders (24hrs before lock) | 3-4 hrs | HIGH |
| Results emails (after event completes) | 2-3 hrs | HIGH |
| Variable round scoring (commissioner sets points) | 2 hrs | MEDIUM |
| World Cup format (group stage + knockout) | 6-8 hrs | MEDIUM |
| Seasons (multi-event cumulative scoring) | 4-5 hrs | MEDIUM |
| Mobile polish | 2 hrs | LOW |

## v1.5+ (Deferred)

- Upset bonuses (extra points for picking underdogs)

- Confidence picks (rank picks, get that many points if correct)

- Popular picks indicator ("73% picked Chiefs")

- Server-saved pick drafts

- Entry editing window

- Round-by-round locking

- Admin audit log

- CSV export

- GitHub Actions CI

# WORLD CUP FORMAT SPECIFICATION

Two-phase pool with separate lock times for group stage and knockout bracket.

## User Flow

- Pool opens - Users predict group rankings (1-4 for each group)

- Group stage locks - Matches play out

- Admin enters group results - Bracket auto-populates with qualifiers

- Knockout stage unlocks - Users make bracket picks

- Knockout locks - Matches play out

- Admin enters bracket results - Final standings calculated

## Scoring

| Group Stage | Knockout Stage |
| --- | --- |
| Exact position: 3 pts One position off: 1 pt Wrong: 0 pts | Fibonacci or custom points per round R16: 1pt, QF: 2pts, SF: 4pts, Final: 8pts |

## Data Model Changes

New Tables:

- groups - id, event_id, name (A, B, C, D...)

- group_teams - id, group_id, team_id

- group_picks - id, pool_entry_id, group_id, team_id, predicted_position (1-4)

- group_results - id, group_id, team_id, actual_position (1-4)

Events table additions: group_stage_lock_time, knockout_lock_time

# SEASONS SPECIFICATION

Multi-event cumulative scoring. Example: "2025 Wrestling Season" spans Royal Rumble, Elimination Chamber, WrestleMania.

## Data Model

- seasons - id, name, year (e.g., "2025 Wrestling Season")

- season_events - season_id, event_id, order_index (junction table)

- season_entries - season_id, email, entry_name (links a person across events)

## Scoring

Sum points from all events in season. Standings show cumulative total and breakdown by event.

# LAYER 2 - CANONICAL DATA MODEL

This section is database-schema precise. This is the anchor for all builds.

## Current Tables (Implemented)

- events - id, name, year, event_type, start_time, status, metadata

- rounds - id, event_id, round_order, name, points

- teams - id, event_id, name, seed, conference

- matchups - id, event_id, round_id, team_a_id, team_b_id, winner_team_id

- categories - id, event_id, name, type, order_index

- category_options - id, category_id, name, is_correct

- pools - id, event_id, name, config

- pool_entries - id, pool_id, entry_name, email, tie_breaker_value

- bracket_picks - id, pool_entry_id, matchup_id, team_id

- category_picks - id, pool_entry_id, category_id, option_id

## Planned Tables (v1.0)

- groups - For World Cup format

- group_teams - Team-to-group assignment

- group_picks - User predictions for group rankings

- group_results - Actual group standings

- seasons - Multi-event containers

- season_events - Events in a season

- season_entries - Participants across a season

- email_log - Track sent reminders/results

# LAYER 3 - BEHAVIORAL RULES

## Submission Rules

- Picks must be fully completed before submission

- No partial submissions allowed

- Submit-at-end (all picks in one transaction)

- Picks lock at event.start_time

- Entry name immutable after submission

## Scoring Rules

- Standings update only after admin enters results

- Ties are allowed and displayed with same rank

- Bracket scoring uses Fibonacci or custom points per round

- Pick-one scoring is 1 point per correct answer (or custom)

## Admin Rules

- Multiple admins per event allowed

- Admins can correct result mistakes

- Admins cannot modify user picks (ever)

## Privacy Rules

- No IP or device tracking

- Email used only for results/reminders

- Pools are private by default (link-only access)

# INFRASTRUCTURE (Implemented)

## Tech Stack

- Frontend: Next.js 16, React 19, Tailwind CSS

- Backend: Supabase (PostgreSQL + Auth + RLS)

- Hosting: Vercel

- Testing: Playwright (12 E2E tests)

## Design System

- CSS variables for colors, spacing, typography

- Conference colors (AFC red, NFC blue, NCAA regions)

- Consistent shadow, radius, and transition tokens

## Reusable Components

- Card - White background, rounded, shadowed container

- PageHeader - Title, subtitle, back link, action buttons

- Button - Primary, success, danger, ghost variants

- EmptyState - Icon, message, action link

- LoadingState - Spinner with message

- Alert - Info, success, warning, danger variants

- FormField - Label, input, hint, error

## Utilities

- lib/constants.js - EVENT_TYPES, CATEGORY_TYPES, CONFERENCE_COLORS

- lib/utils.js - formatDate, isEventLocked, copyToClipboard, sortByOrderIndex

# FINAL BUILDER MANTRA

Build the smallest thing

that proves the spec is true

without making future work harder.

If you feel stuck -> you're probably skipping a step.

If code and spec disagree -> code is wrong.

If you want to add a feature -> put it in Layer 5 or 6 first.