Love this decision. This is the right week to do this, and we can absolutely execute it together without writing new product code or spiraling.

Below is a clear, calm, execution plan that turns the Operations Manual into real, done infrastructure — step by step — with explicit “done” definitions and lockdown points.

Think of this as:

“We are turning the manual into reality, not debating it.”

🧭 THIS WEEK’S GOAL (LOCKED)

By the end of this week, you will have:

✅ Clearly separated dev / staging / prod
✅ Supabase projects correctly set up and named
✅ Vercel environment variables scoped safely
✅ Email cannot accidentally send from non-prod
✅ Backups in place (manual + automated baseline)
✅ A production lockdown posture you trust

No feature work. No polish. No refactors.

🗓️ EXECUTION PLAN — 4 SESSIONS (2–3 hrs total)

You can do this across 2–3 days. No rush.

SESSION 1 — ENVIRONMENT TRUTH & LOCKDOWN (45–60 min)

🎯 Objective

Make it impossible to confuse environments.

Step 1: Declare the environments (10 min)

Write this somewhere visible (Notion, notes, README):

ENVIRONMENTS (LOCKED)

Local        → my machine, can break

Staging      → test-only, fake data, no real emails

Production   → real users, real data, extreme caution

Rule:

If I’m not sure which environment I’m in, I stop.

✅ DONE WHEN: you can point to this declaration.

Step 2: Supabase project audit (20 min)

Open Supabase dashboard.

You should end with at least:

- pickcrown-dev

- pickcrown-prod

Optional but recommended:

- pickcrown-staging

For each project:

- Rename clearly (if needed)

- Confirm you know which one is LIVE

- Confirm prod has real user data

- Confirm dev/staging has fake/test data only

🚨 If prod and dev are sharing a project → STOP HERE
We fix that before anything else.

✅ DONE WHEN: you can say “this one is prod” with confidence.

Step 3: Visual environment cues (10 min)

Do at least one of these:

- Add [PROD] to prod Supabase project name

- Use different browser profiles for prod vs dev

- Use different favicons or tab titles if possible

This is not cosmetic. This is mistake prevention.

✅ DONE WHEN: prod visually “feels dangerous”.

SESSION 2 — SUPABASE + DATA SAFETY (45–60 min)

🎯 Objective

Ensure data cannot be accidentally destroyed or leaked.

Step 4: RLS parity check (15 min)

For prod Supabase:

- RLS enabled on user-facing tables

- Admin access only via service role (server-side)

- No “temporarily disabled” RLS

Then check dev/staging:

- Same RLS rules exist (even if data is fake)

Rule:

If it works in dev but breaks in prod, RLS mismatch is the first suspect.

✅ DONE WHEN: RLS posture matches across environments.

Step 5: Backup baseline (20 min)

You are NOT aiming for perfection — just non-zero backups.

Do this for prod:

- Enable Supabase point-in-time recovery (if plan allows)

- Manually export:

  - pools

  - pool_entries

  - picks / advancement picks

- Store in one safe place (Drive / Dropbox)

- Name clearly:

- pickcrown-prod-backup-YYYY-MM-DD-pre-ops

This gives you:

“I can recover from one bad mistake.”

✅ DONE WHEN: you have a file you could restore from.

Step 6: Destructive-action rule (5 min)

Write this rule somewhere you’ll see it:

No destructive prod action without a backup taken the same day.

No exceptions.

SESSION 3 — VERCEL + ENVIRONMENT VARIABLES (45–60 min)

🎯 Objective

Make sure code cannot talk to the wrong database or send emails.

Step 7: Vercel environment audit (20 min)

Open Vercel → Project → Environment Variables.

You should clearly see:

Production

- SUPABASE_URL → prod

- SUPABASE_ANON_KEY → prod

- Email keys → real provider

- EMAIL_ENABLED=true

Preview / Development

- Supabase → dev or staging

- Email keys → test/sink

- EMAIL_ENABLED=false

🚨 Red flags:

- Same Supabase URL in prod + preview

- Email enabled outside prod

- Service role key in NEXT_PUBLIC_*

✅ DONE WHEN: each environment points to the correct backend.

Step 8: Email kill switch test (10 min)

In dev or preview:

- Trigger an action that would send email

- Confirm:

  - Nothing is sent

  - Log says “blocked” or similar

Then confirm in prod:

- Email sending still works when intended

Rule:

If email kill switch doesn’t work, we don’t ship.

✅ DONE WHEN: you trust the kill switch.

Step 9: Branch → environment mapping (10 min)

Confirm (or write down):

- main → production

- dev / feature branches → preview

Rule:

No direct pushes to main without intent to deploy.

SESSION 4 — SHIPPING & LOCKDOWN (30–45 min)

🎯 Objective

Adopt a calm, repeatable production posture.

Step 10: Production lockdown rules (10 min)

Write this checklist and keep it nearby:

I DO NOT:

- Deploy after 9pm

- Deploy within 24h of event lock

- Touch prod DB directly

- Send bulk emails without pause

- Fix prod “quickly”

I ALWAYS:

- Test in preview

- Take backups before risk

- Roll back instead of patching live

- Stop when tired

This is not optional. This is your seatbelt.

Step 11: Quiet shipping ritual (10 min)

Practice once, even if no deploy needed:

- Describe change in 1 sentence

- Deploy

- Smoke test one flow

- Observe quietly

- Stop touching things

No announcement. No fiddling.

Step 12: Freeze & declare “ops-ready” (5 min)

Say (out loud helps):

“PickCrown now has a safe operational baseline.”

From here on:

- Features are allowed

- Chaos is not

✅ DONE WHEN: you feel less anxious than when you started.

🧩 WHAT WE’LL DO TOGETHER

If you want, next we can:

- Walk step-by-step through:

  - Supabase dashboard

  - Vercel variables

- Create a 1-page “Production Card” you check before every deploy

- Turn this into a weekly ops rhythm (5–10 min maintenance)

You’re not behind.
You’re doing the part that makes everything else easier.

Say the word when you want to start Session 1, and tell me:

“I’m at Supabase” or “I’m at Vercel”

We’ll go one clean step at a time.

This is a great instinct — and you’re asking for exactly the right thing from Claude.

Below is a ready-to-copy master prompt you can paste directly into Claude.
It’s written for a non-technical founder, assumes no DevOps background, and explicitly tells Claude to stay human, procedural, and calm.

After the prompt, I’ll answer your two meta-questions:

- Should I ask for other documentation updates?

- Is there anything else worth spending Claude time on?

✅ MASTER CLAUDE PROMPT

(Copy everything below this line into Claude)

You are acting as a senior startup infrastructure advisor helping a non-technical solo founder set up safe, calm, low-stress operations for a small web app called PickCrown.

Important context

- I am not highly technical

- I want documentation I can read, understand, and follow step-by-step

- This document will be used as a long-term reference, not just a one-time setup

- Assume I will execute these steps slowly and carefully

- Clarity and safety matter more than speed or cleverness

Product principles you must respect

- Trust is more important than features

- Accidental mistakes are worse than missing optimizations

- Production data must never be casually touched

- Email mistakes are extremely bad

- Simplicity > automation

- Calm, predictable workflows only

DELIVERABLES REQUIRED

You must produce FOUR CLEAR DOCUMENT SECTIONS, written in plain English, with headings, bullet points, and simple explanations.
Avoid jargon where possible. If jargon is unavoidable, explain it in one sentence.

DOCUMENT 1 — PickCrown Dev / Staging / Production Pipeline (Canonical Setup)

Create a single canonical document that explains how PickCrown should be set up across environments.

A. Environments

Explain:

- What “Local”, “Staging”, and “Production” mean

- Why each exists

- When I should use each one

- What should never happen across environments

Use analogies if helpful.

B. Supabase Setup (Non-Technical Explanation)

Explain:

- Why there should be separate Supabase projects per environment

- How to name them clearly so I never confuse them

- What “schema sync” means in human terms

- How to safely keep tables aligned across environments

- What RLS parity means and why mismatches are dangerous

- What seed data is and how to use it safely

- Migration rules that prevent accidental data loss

No SQL required — focus on rules, sequencing, and safety.

C. Environment Variables & Keys

Explain:

- What environment variables are (plain English)

- Difference between NEXT_PUBLIC_* and server-only secrets

- Supabase anon keys vs service role keys

- Email provider keys

- Feature flags

- What is never allowed in Git

- Naming conventions that reduce mistakes

- How to visually recognize a “dangerous” key

Include a “red flags” checklist.

D. Vercel Configuration & Deployment Flow

Explain:

- How many Vercel projects should exist

- How branches map to environments

- What preview deployments are

- When preview deployments are safe vs unsafe

- How environment variables should be scoped

- How to deploy without panic

- How to rollback calmly if something goes wrong

Assume I’m deploying alone.

E. Email Safety Guardrails (Critical)

Explain:

- How to ensure dev environments NEVER send real emails

- Use of email sinks or test inboxes

- How to gate production email sending

- Kill switches (what they are and why they matter)

- How to log emails sent

- One-time vs repeat emails

- How to detect “something feels wrong” early

Be extremely conservative here.

F. “Do Not Accidentally Nuke Prod” Rules

Create a very explicit safety section including:

- Naming conventions that prevent confusion

- Manual confirmation rituals (pause-and-check steps)

- “Never do this” rules

- Common founder mistakes

- A short “if you’re tired, stop” checklist

This section should feel like a seatbelt.

DOCUMENT 2 — Production Readiness & Event Operations Checklists

Create three checklists:

1. Pre-Launch Checklist

Things to verify before launching or reopening PickCrown.

2. Pre-Event Checklist

Things to verify before:

- locking picks

- opening pools

- inviting users

3. Post-Event Checklist

Things to verify before:

- entering results

- sending results emails

- archiving pools

These checklists should prevent:

- trust-breaking errors

- embarrassment

- rushed decisions

DOCUMENT 3 — Disaster Recovery & “Oops” Plan

Create a calm, structured response guide for:

- Results entered incorrectly

- Email sent too early

- Pool deleted accidentally

- Supabase outage

- Vercel outage

- Data inconsistency discovered

For each:

- Immediate actions

- What NOT to do

- What to say (and not say) to users

- When to pause and wait

Tone should be reassuring, not alarmist.

DOCUMENT 4 — Data Ownership, Backup, and Restoration Strategy

Explain:

- What data PickCrown owns

- What should be backed up

- How often backups should occur

- Where backups should live

- What can be restored vs what cannot

- What “point of no return” means

- How to verify backups without touching prod

- Simple ongoing maintenance rules

Assume a solo founder with limited time.

STYLE REQUIREMENTS (IMPORTANT)

- Plain English

- Calm tone

- Step-by-step

- No assumptions of prior DevOps knowledge

- No unnecessary tooling recommendations

- No over-engineering

- No salesy language

- This is an operations manual, not a tutorial

FINAL REQUIREMENT

End with:

- A one-page summary

- A “If you only remember 5 rules” section

- A “This can wait vs this must be done first” priority list

🔒 ADDENDUM — OPERATIONAL SAFETY & HUMAN GUARDRAILS

(Append this section directly to the previous prompt)

ADDITIONAL DOCUMENTATION (REQUIRED IF TIME PERMITS)

If time allows, produce the following three short but authoritative addendum documents.
These are not technical manuals — they are decision-protection and trust-protection guides intended to prevent pressure-based mistakes.

Keep them concise, plain-spoken, and unambiguous.

ADDENDUM A — Admin Permissions & Trust Boundaries

Create a short, explicit document that clearly defines who is allowed to do what in PickCrown.

This document must clarify:

1. Admin Capabilities

- What system admins are allowed to do

- What admins are explicitly not allowed to do

- Actions that should require extreme caution

- Actions that should never be performed casually

2. Commissioner Capabilities

- What commissioners can do within their own pools

- What commissioners cannot do under any circumstance

- Boundaries that protect participants from social pressure

- Why commissioners should not be given override power

3. User Capabilities

- What users can do

- What users can never do

- Why certain actions are intentionally unavailable

- How these limits protect fairness and trust

4. Founder Overrides (Critical)

- Actions the founder should never override manually, even in emergencies

- Why breaking these rules damages trust long-term

- What to do instead when pressure arises

- How to say “no” without escalating conflict

This document should feel like a constitution, not a suggestion list.

ADDENDUM B — Quiet Shipping Rules

Create a short operational guide for deploying changes without increasing anxiety or expectations.

This document must explain:

1. How to Deploy Quietly

- What “quiet shipping” means in practice

- How to deploy without announcements

- How to avoid creating false urgency

- How to let changes settle before reacting

2. Observation Without Intervention

- What signals to watch after deployment

- What not to react to immediately

- How long to wait before deciding something is wrong

- How to distinguish real issues from normal noise

3. Silent Rollbacks

- When a rollback is appropriate

- How to rollback without drama

- Why rollbacks are not failures

- How to document rollbacks calmly

4. When Not to Ship (Most Important)

- Conditions under which shipping should be postponed

- Emotional and situational red flags

- Why “now” is rarely required

- How delaying a release often improves outcomes

This document should reinforce calm, reversible progress.

ADDENDUM C — Founder Fatigue Safeguards

Create a lightweight but direct guide designed specifically for a solo founder.

This document must answer:

1. What Not to Do When Tired

- Types of decisions that should never be made late at night

- Actions that become risky under fatigue

- Warning signs that judgment is compromised

2. When to Delay Decisions

- How to recognize false urgency

- Which decisions can always wait

- How delaying often leads to better outcomes

3. When to Stop for the Day

- Objective stopping rules

- How to leave things in a safe state

- How to “park” unfinished work without anxiety

4. Preventing Late-Night Production Mistakes

- Simple rituals or rules that prevent irreversible actions

- “No deploy after X time” guidance

- How to protect yourself from yourself

Tone should be supportive but firm.
This is not self-care — it is risk management.

ADDENDUM DELIVERY REQUIREMENTS

- Each addendum should be short and scannable

- No technical jargon

- No tooling deep dives

- No motivational language

- Written as rules, not advice

- Designed to be referenced during stressful moments

END OF ADDENDUM

END OF PROMPT